TEST PLAN

Facebook Login Page & Registration Page

www.facebook.com

# 1. Objective

The objective of this test plan is to validate the functional correctness, usability, security, performance, and compatibility of the Facebook Login Page and Registration Page at www.facebook.com. The testing aims to ensure that:

- Users can successfully log in with valid credentials and are appropriately rejected with invalid ones.

- The registration form correctly collects, validates, and submits new user data.

- Error messages are clear, accurate, and user-friendly.

- Pages render correctly across all supported browsers, devices, and screen sizes.

# 2. Scope

## 2.1 Inclusions

The following functional areas are in scope for this test plan:

| # | Module | Description |
| --- | --- | --- |
| 1 | Login Page – UI | Layout, fields, labels, buttons, links, branding |
| 2 | Login Functionality | Valid/invalid credentials, remember me, session handling |
| 3 | Forgot Password | Password reset via email/phone, link expiry |
| 4 | Registration Page – UI | Form layout, field labels, dropdowns, buttons |
| 5 | Registration Functionality | Field validation, account creation, duplicate detection |
| 6 | Error Handling | Inline error messages, required field indicators |
| 9 | Cross-Browser / Device | Chrome, Firefox, Edge, Safari; desktop/mobile |

## 2.2 Exclusions

- Facebook home feed, News Feed, or any post-login pages

- Third-party OAuth login (Google, Apple) integration testing

- Back-end database or API internals not accessible via UI

- Admin or developer consoles

# 3. Test Environments

| Environment | URL | Purpose |
| --- | --- | --- |
| QA / Staging | www.facebook.com (sandbox) | Functional & Regression Testing |
| UAT | www.facebook.com (UAT) | User Acceptance Testing |
| Production | www.facebook.com | Smoke / Sanity post-release |

## 3.1 Supported Browsers & OS

| Operating System | Browser | Version |
| --- | --- | --- |
| Windows 10/11 | Chrome, Firefox, Edge | Latest Stable |
| macOS Ventura+ | Safari, Chrome | Latest Stable |
| Android 11+ | Chrome Mobile | Latest Stable |
| iOS 15+ | Safari Mobile | Latest Stable |

# 4. Test Strategy

## 4.1 Test Levels

- System Testing – End-to-end validation of login and registration workflows

## 4.2 Test Types

| Test Type | Description |
| --- | --- |
| Functional Testing | Validate all features work as per requirements |
| UI / Usability Testing | Ensure visual consistency, field alignment, branding compliance |
| Negative Testing | Test invalid inputs, boundary values, empty fields |
| Cross-Browser Testing | Verify rendering across all listed browsers/devices |

## 4.3 Test Design Techniques

- Equivalence Class Partitioning – Valid/invalid email, password lengths

- Boundary Value Analysis – Min/max characters for fields (e.g., password 6 chars minimum)

- Error Guessing – Common user mistakes: spaces in email, copy-paste passwords

# 6. Defect Reporting Procedure

## 6.1 Defect Lifecycle

| Status | Description |
| --- | --- |
| New | Defect identified and logged by tester |
| Assigned | Test lead assigns to developer for investigation |
| In Progress | Developer actively working on fix |
| Fixed | Developer marks defect as fixed and sends for retesting |
| Retesting | Tester verifies fix on latest build |
| Closed | Verified fix confirmed; defect closed |
| Rejected | Not a defect; behavior is as designed |
| Deferred | Valid defect; fix postponed to future sprint |

## 6.2 Defect Priority & Severity

| Level | Severity | Priority |
| --- | --- | --- |
| Critical (P1) | Login/Register completely broken | Fix immediately; block release |
| High (P2) | Core feature broken; workaround exists | Fix in current sprint |
| Medium (P3) | Non-critical feature impacted | Fix in next sprint |
| Low (P4) | UI/cosmetic issue | Fix when time allows |

# 7. Test Schedule

The testing is planned over 2 Sprints (2 weeks per sprint):

| # | Task | Duration | Dates |
| --- | --- | --- | --- |
| 1 | Requirement Analysis | 2 days | Sprint 1 – Week 1 |
| 2 | Test Plan Creation | 1 day | Sprint 1 – Week 1 |
| 3 | Test Case Creation | 3 days | Sprint 1 – Week 1–2 |
| 4 | Test Case Review & Sign-off | 1 day | Sprint 1 – Week 2 |
| 5 | Test Case Execution – Login | 3 days | Sprint 2 – Week 1 |
| 6 | Test Case Execution – Registration | 3 days | Sprint 2 – Week 1–2 |
| 7 | Defect Reporting & Retesting | Ongoing | Sprint 2 |
| 8 | Summary Report Submission | 1 day | Sprint 2 – Week 2 (End) |

# 8. Test Deliverables

| Deliverable | Description | Target Date |
| --- | --- | --- |
| Test Plan | Scope, strategy, schedule, resources | Sprint 1 – Day 3 |
| Functional Test Cases | All test cases for Login & Registration | Sprint 1 – End |
| Defect Reports | Daily defect log with screenshots & steps to reproduce | NA (Ongoing) |
| Test Execution Report | Pass/Fail counts, coverage metrics | Sprint 2 – End |
| Summary Report | Bugs by #, Functional Area, and Priority | Sprint 2 – Final Day |

# 9. Entry and Exit Criteria

## 9.1 Requirement Analysis

Entry Criteria:

- Requirements document or feature specs received from the product team

Exit Criteria:

- All requirements reviewed, understood, and doubts clarified with stakeholders

## 9.2 Test Execution

Entry Criteria:

- Test cases signed off by the client/product owner

- Login and Registration pages deployed to QA environment and stable build confirmed via Smoke Test

Exit Criteria:

- All planned test cases executed

- Defect report and test execution report submitted

- All P1 (Critical) defects resolved and verified

## 9.3 Test Closure

Entry Criteria:

- Test case execution reports and defect reports are ready

Exit Criteria:

- Test summary report approved by stakeholders

- No open P1/P2 defects remaining

# 10. Tools

| Tool | Purpose |
| --- | --- |
| JIRA | Bug tracking, test management, sprint planning |
| Word / Excel | Test documentation and reporting |

# 11. Risks and Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Resource unavailability | Medium | Backup resource planning in place |
| Build URL not working / unstable environment | Medium | Testers work on documentation or other tasks until stable |
| Insufficient time for testing | Low | Dynamically ramp up QA resources based on client needs |
| Facebook frequently changes UI | High | Update test cases at the start of each sprint; exploratory testing |
| Security tests cause account lockouts | Medium | Use dedicated test accounts; coordinate with DevOps for whitelisting |
| Limited access to backend logs | High | Rely on UI error messages; work with dev team for log access |

# 12. Approvals

The following documents will be sent for client approval before proceeding to the next phase:

- Test Plan (this document)

- Test Scenarios

- Test Cases

- Test Execution Reports

- Summary Reports

Testing will only progress to the next phase once written approval is received from the client or designated stakeholder for each document listed above.

| Role | Name | Signature / Date |
| --- | --- | --- |
| Test Lead |  |  |
| QA Manager |  |  |
| Client / Product Owner |  |  |
| Development Lead |  |  |